Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80016 |
| Project Name | Flavour Fusion: AI- Driven recipe blogging |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Core Backend | USN-1 | As a developer, I want to set up the Gemini 2.5 Flash API connection using environment variables for security. | 3 | High | All members |
| Sprint-1 | UI Foundation | USN-2 | As a user, I want a multi-mode sidebar navigation to choose between text and image inputs. | 3 | High | Karamala Uttej |
| Sprint-1 | Text Generation | USN-3 | As a blogger, I want to generate a formatted recipe blog by entering a dish name and word count. | 2 | High | Eeshan Pavan karteek |
| Sprint-2 | Image Analysis | USN-4 | As a user, I want to upload a photo of a dish so the AI can identify it and provide a recipe. | 4 | Medium | All memebrs |
| Sprint-2 | UX Features | USN-5 | As a user, I want to see a programmer joke while the AI is generating content to improve the wait experience. | 1 | Low | All members |
| Sprint -3 | Data Export | USN- 6 | As a user, I want a download button to save my generated blog as a .txt file. | 3 | Medium | All members |
| Sprint -3 | Prompt Engineering | USN - 7 | As a developer, I want to refine the "Suggest Mode" prompts to include regional cuisines (e.g., South Indian, Italian) for more diverse suggestions. | 4 | Medium | Sai Charan |
| Sprint - 4 | Advanced Guardrail | USN - 8 | As an admin, I want to implement input validation to prevent the model from processing non-culinary text strings, ensuring strict domain adherence. | 5 | Medium | All members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 29 Jan 2026 | 3 Feb 2026 | 8 | 3 Feb 2026 |
| Sprint-2 | 5 | 6 Days | 4 Feb 2026 | 9 Feb 2026 | 5 | 9 Feb 2026 |
| Sprint-3 | 7 | 6 Days | 10 Feb 2026 | 15 Feb 2026 | 7 | 15 Feb 2026 |
| Sprint-4 | 5 | 3 Days | 15 Feb 2026 | 18 Feb 2026 | 5 | 18 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts