### Epic: AI-Powered Culinary Content Platform

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

### Sprint 1: Core Engine & Data Integration

Focus: Backend setup and AI model orchestration.

- Story 1: Environment & API Setup (5 Points)

  - Initialize Gemini 2.5 Flash Lite, configure API keys, and set up the requirements.txt environment.

- Story 2: Recipe Generation Logic (8 Points)

  - Develop the recipe_generation() function and prompt engineering for SEO-friendly blogs.

- Story 3: Entertainment Layer (3 Points)

  - Implement the get_joke() function and background processing UI for user engagement.

- Sprint Total: 16 Story Points

### Sprint 2: Multimodal Features & Deployment

Focus: Vision capabilities and public accessibility.

- Story 4: Multimodal Vision Integration (8 Points)

  - Build the image upload handler and logic to identify dishes from photos.

- Story 5: Ingredient-to-Recipe Suggestion (5 Points)

  - Implement list-based parsing for pantry ingredients to generate recipe ideas.

- Story 6: UI Finalization & Deployment (3 Points)

  - Finalize Streamlit components, add download buttons, and deploy via Cloud Run.

- Sprint Total: 16 Story Points

### Velocity Calculation

Total Story Points

Sprint 1 = 16

Sprint 2 = 16

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 16+16=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.